# KLANS – Frontend Low Level Design (LLD) & User Workflows (MVP)

## 1. Objective

This document defines the end-to-end frontend MVP scope for KLANS, covering: - Complete user journeys - Screen-level workflows - Component responsibilities - State & data flow - Sprint-wise execution plan

This acts as a single source of truth for design, development, and iteration.

## 2. Core Personas

### 2.1 Guest User

- Not logged in

- Can explore limited public communities

- Prompted to log in for interactions

### 2.2 Logged-in User (Member)

- Can join communities

- Create posts & comments

- RSVP to events

- Receive notifications

### 2.3 Community Admin / Creator

- Creates and manages communities

- Approves members

- Moderates content

- Creates events

### 2.4 Platform Admin (Future)

- Handles reports, violations, bans

## 3. High-Level User Journey (Happy Path)

- User lands on app

- Login / Signup (Magic link / OTP)

- Profile setup (minimal)

- Community discovery

- Join or create community

- Community feed interaction

- Events participation

- Notifications & engagement loop

## 4. Detailed Frontend Workflows

### 4.1 Authentication Workflow

Screens - Login - Verify / Callback - Profile Setup

Flow 1. User enters email / phone 2. Magic link / OTP sent 3. User verified 4. Session stored (Supabase) 5. Redirect to onboarding or home

Frontend Responsibilities - Session handling - Token refresh - Auth guards

### 4.2 Onboarding & Profile Setup

Screens - Basic profile - Interests selection - Location (optional)

Flow 1. Capture name & avatar 2. Select interests 3. Skip allowed

### 4.3 Community Discovery Workflow

Screens - Discovery feed - Search results - Community preview

Flow 1. User lands on discovery 2. Communities shown by: - Location - Interests - Popularity 3. User searches or taps a community

### 4.4 Join Community Workflow

Variants - Open community → Instant join - Restricted community → Request approval

Flow 1. User taps Join 2. If approval required: - Status = Pending 3. Admin approves → user notified

### 4.5 Create Community Workflow

Screens - Create community form - Similar community suggestion

Flow 1. User enters name & category 2. System suggests similar communities 3. User proceeds or cancels 4. Community created

Admin becomes default moderator

### 4.6 Community Feed Workflow

Screens - Community home - Feed - Post detail

Post Types - Text - Image - Poll - Event

Actions - Like - Comment - Report

### 4.7 Create Post Workflow

Screens - Create post modal

Flow 1. Select post type 2. Enter content 3. Submit 4. Post appears in feed

### 4.8 Events Workflow

Screens - Event list - Event detail - RSVP

Flow 1. Admin creates event 2. Members view details 3. RSVP Yes / No 4. Reminder notification

### 4.9 Notifications Workflow

Triggers - Join approval - New post - Event reminder - Mentions

Screens - Notification list

### 4.10 Moderation & Violations

User Actions - Report post / comment

Admin Actions - Review reports - Remove content - Warn / ban users

## 5. Chat & Messaging (MVP-lite)

### 5.1 Community Group Chat

Features - Text-only chat - Community-level

Excluded (Post-MVP) - Media - DMs

## 6. Frontend Architecture (High Level)

apps/web
 ├─ app/
 │   ├─ auth/
 │   ├─ onboarding/
 │   ├─ communities/
 │   ├─ events/
 │   ├─ notifications/
 │   ├─ profile/
 ├─ components/
 │   ├─ ui/
 │   ├─ cards/
 │   ├─ forms/
 ├─ hooks/
 ├─ stores/
 ├─ services/
 ├─ utils/

## 7. State Management

- Auth → Supabase session

- UI → Local state

- Global → Lightweight store (Zustand)

## 8. Sprint-wise Execution Plan

### Sprint 1 – Foundation (Week 1)

- Auth flows

- Session handling

- Base layout

- Design system integration

### Sprint 2 – Discovery & Communities (Week 2)

- Community discovery

- Join / leave

- Community pages

### Sprint 3 – Feed & Posts (Week 3)

- Feed rendering

- Create post

- Interactions

### Sprint 4 – Events & Notifications (Week 4)

- Event creation & RSVP

- Notifications

### Sprint 5 – Moderation & Polish (Week 5)

- Reports

- Admin tools

- UX polish

## 9. Out of Scope (MVP)

- Payments

- Advanced analytics

- AI moderation

- Direct messaging

## 10. Final Notes

- This LLD is intentionally frontend-first

- Backend can evolve independently

- Design system is the contract

✅ This document is production-ready and reference-safe.