# Complete Tech-Stack Plan for KLANS (mobile-first, UPI scan+pay MVP, zero-cost till go-live)

Below is a single, end-to-end, actionable tech-stack plan — choices, infra, CI/CD, domains, cost notes, migration paths, security, monitoring, and phases. Ready to move to DB design after this.

# 1. Summary (one line)

Expo (React Native) mobile-first app + Next.js web (parallel) → Supabase backend (Postgres, Auth, Storage) → Mapbox → PostHog → OneSignal → UPI Intent payments via QR scan; Vercel for web; GitHub Actions for CI — zero cost until MVP except domain.

# 2. High-level architecture

- Mobile app (Expo, React Native) — primary channel.

- Web app (Next.js 15 App Router) — discovery + SEO.

- Backend: Supabase (Postgres DB, Auth, Storage, Edge Functions).

- CI/CD: GitHub Actions (build/test/deploy).

- Hosting: Vercel (Next.js), Supabase hosted for DB/API.

- Maps: Mapbox (MVP) → Google Maps later.

- Analytics: PostHog → GA4 later.

- Push: OneSignal (mobile + web).

- Payments: UPI Intent flow (scan QR → open UPI app → callback) + optional Collect via Razorpay/Cashfree for server-side verification later.

- Admin: NocoDB / simple Next.js admin.

- Domain + TLS: buy single domain (.in/.com) and configure DNS to Vercel + Supabase.

Cost till MVP: domain (~₹350–₹1000/yr) + app store dev account (if publishing) — optional dev: Play Store ₹~$25 one-time.

# 3. Rationale + migration constraints (kept minimal)

- Use Supabase (Postgres) so geodata, relational money flows, and SQL portability are simple — smooth migration to other Postgres providers or to Firestore if required.

- Use Mapbox now; wrap map provider behind an adapter layer so switching to Google Maps is a one-module swap.

- Analytics and notifications are pluggable — instrument events server-side and client-side with a unified event schema to allow swapping PostHog → GA4 without schema changes.

# 4. Detailed stack & versions / libraries (recommended)

Frontend (Mobile)

- Expo (latest stable)

- React Native (matching Expo SDK)

- Expo Router (optional)

- react-native-camera / expo-camera + react-native-qrcode-scanner OR react-native-vision-camera + vision-camera-plugin-qr-scanner for robust scanning

- Deep linking / Linking API for UPI intents

- axios or fetch for API calls (keep small wrapper)

- react-query / tanstack-query for data fetching & cache

- formik + yup or react-hook-form for forms

- state: prefer server-state (react-query) + small Zustand for local UI state

- push: OneSignal SDK (or Expo Push initially)

- maps: react-native-mapbox-gl or react-native-maps with Mapbox tile provider

Frontend (Web)

- Next.js 15 (App Router)

- Tailwind CSS + shadcn components for rapid UI

- Reuse shared component primitives (design tokens) with a mono-repo or shared package

- Mapbox GL JS for maps

Backend / Platform

- Supabase (hosted) — Postgres, Auth, Storage, Realtime, Edge Functions

- Edge Functions for small server-side verification (webhooks, webhook signing)

- Optional later: Node/Express microservices on Vercel/Render if advanced processing required

CI/CD / DevOps

- GitHub Actions: build/test pipelines, Expo EAS build trigger, deploy Next.js to Vercel, run migrations.

- Vercel for Next.js deployments (automatic from GitHub).

- Expo EAS (free tier) for builds; manual Play Store upload for MVP (or internal testing with TestFlight/Play internal).

- DNS: Cloudflare (free) or registrar DNS. Use Cloudflare only if you want WAF and caching later.

Payments / UPI

- MVP: UPI Intent flow (upi://pay)… triggered from mobile app after QR parse. No PG required for basic flow.

- For server-side verification / reconciliation: integrate Razorpay / Cashfree Collect APIs later to fetch/verify transactions or use PG webhook to reconcile.

- Vendor onboarding: collect vendor UPI ID, store in DB, link to merchant record.

Auth / OTP

- Supabase Auth for Email magic link/Email OTP (free) — recommended for MVP.

- SMS OTP via third-party only after funding (Fast2SMS/MSG91).

- If phone-based auth required, use Supabase + Twilio/SMSGateway later.

Storage & Media

- Supabase Storage + CDN for images, QR templates, vendor banners.

Analytics & Monitoring

- PostHog for product analytics and session recordings (free self-host or cloud free tier)

- Sentry (free tier) for error tracking (integrate later)

- Server logs: Supabase logs + Vercel logs

Observability & Alerting

- Sentry for exceptions, Github Actions + Slack for CI alerts, Vercel for deployments; later integrate Prometheus/Grafana if microservices introduced.

Security

- HTTPS everywhere (Vercel + Supabase TLS)

- RLS (Row Level Security) in Postgres for sensitive tables (payments, vendor payouts).

- Input validation + rate limiting on edge functions.

- Secrets in GitHub Actions secrets + Supabase env.

- Use CSP/secure cookies for web.

Backups & Disaster Recovery

- Supabase automatic DB backups (verify plan) + scheduled SQL dumps to cloud storage (optional).

- Export daily backups to an S3-compatible bucket on milestones.

Compliance & KYC (future)

- For payouts or vendor verification: integrate third-party KYC providers when required (post-MVP).

# 5. Data model highlights (short — full DB next)

Core entities:

- users (id, email, phone?, auth_provider, profile)

- vendors (id, name, upi_id, address, status, accepted_discounts)

- discounts (id, vendor_id, type [percent/fixed], rules, validity)

- scans / transactions (id, user_id, vendor_id, amount_requested, amount_paid, discount_applied, txn_status, txn_id, timestamp, raw_qr)

- vendor_payouts (id, vendor_id, amount, status, ref)

- audits / events (for analytics & reconciliation)

Use UUID primary keys and indexed fields for vendor_id/user_id/timestamp.

# 6. Payment flow (MVP) — sequence

- Vendor provides printed QR or dynamic QR that encodes UPI params or their UPI ID.

- User opens KLANS scan screen → camera reads QR → parse pa, pn, am.

- App queries backend: fetch vendor, discount rules → calculates final_amount.

- App shows summary & triggers UPI intent with upi://pay?pa=...&am=final_amount&tn=KLANSPurchase

- User completes payment in selected UPI app. UPI app returns intent result (Android) or deep-link callback (iOS via Universal Link / app switch behavior).

- App receives response → parse "Status=SUCCESS;txnId=..." → send to backend with txnId & details.

- Backend stores transaction (pending verification) → optionally verify via PG Collect API / webhook to confirm & mark SUCCESS.

- KLANS credits discount/cashback or marks transaction for vendor reconciliation.

Edge cases: user cancels, network loss, ambiguous callback — mark pending and reconcile via vendor-sent receipt or optional PG.

# 7. CI/CD & Deployment specifics (actions you can paste)

- GitHub Actions jobs:

  - lint (ESLint)

  - test (unit tests)

  - build:web → deploy to Vercel (or Vercel auto-deploy)

  - build:mobile → Expo EAS build (trigger on release branch)

  - migrations → run SQL migrations using supabase CLI (protect with secrets)

- Secrets: SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY, VERCEL_TOKEN, EXPO_TOKEN, RZP_KEY (if later), ONE_SIGNAL_KEY, POSTHOG_KEY.

- Deployment rules:

  - main branch => production

  - staging branch => staging preview

  - PRs => preview deployments (Vercel preview + Expo dev clients)

# 8. Domain, DNS, SSL & Email

- Buy one domain (.in or .com).

- Point A/ALIAS to Vercel; set DNS to registrar or Cloudflare.

- Enable Vercel-managed SSL.

- Email: use transactional email via Supabase SMTP or third-party (SendGrid free tier) for passwordless magic links and receipts.

Cost: domain only.

# 9. Security & Anti-fraud for payments

- Store minimal vendor info and verify vendor on onboarding (phone/email + docs later).

- Rate-limit scans and payments per user per minute.

- Validate UPI txnId uniqueness.

- Keep server-side verification jobs to detect duplicates/fraud patterns.

- Use signed webhooks if integrating PG (Razorpay/Cashfree).

# 10. Observability & KPI instrumentation

Event taxonomy (standardize now):

- scan.initiated, scan.parsed, payment.intent_triggered, payment.completed, payment.failed, discount.applied, vendor.onboarded, payout.initiated.
Emit events from mobile + backend to PostHog. Keep event names stable for GA4 switch later.

Primary KPIs:

- scans/day, payments/day, conversion% (scan→pay), avg discount redeemed, active vendors, refunds/fraud rate.

# 11. Testing & QA

- Unit tests (Jest) for key logic (discount calc, QR parse).

- E2E (Detox / Playwright for web).

- Manual test matrix for UPI flows on Android (intent) + iOS (app switch).

- Staging environment with test UPI QR (sandbox PG later).

# 12. Vendor onboarding & reconciliation (MVP lightweight)

- Onboard via simple web form (NocoDB or admin page): vendor name, UPI ID, business phone, discount config.

- Provide vendor QR template (static) with embedded instructions.

- Reconciliation: daily export of transactions with status + txnId for vendors to match against their bank/UPI statements. Later offer automated settlement via payouts.

# 13. Roadmap / Phases (concrete)

Phase 0 — Prep

- Repo scaffolding (mono-repo recommended)

- Shared design tokens/components

Phase 1 — MVP (mobile-first)

- Expo app scan + UPI intent flow + discount logic

- Supabase schema + simple admin (NocoDB)

- Vercel Next.js landing + vendor listing (optional)

- PostHog instrumentation

- One domain + Play Store internal test

Phase 2 — Web + Reconciliation

- Next.js discovery + vendor pages + admin portal

- Server-side verification (optional PG Collect)

- Vendor reconciliation exports

Phase 3 — Growth (post-funding)

- Add Collect API / server-side PG integration

- KLANS Wallet / cashback ledger + payouts

- Move maps → Google Maps if needed

- Add SMS OTP & better KYC

- Add Sentry, advanced observability

# 14. Suggested repo structure (mono-repo)

- /apps/mobile — Expo app

- /apps/web — Next.js site

- /packages/ui — shared components & hooks

- /packages/lib — shared API clients, types

- /infra — supabase migrations, deployment scripts, Terraform (later)

- /docs — onboarding, runbooks